## Slide 1: International Project Management Sprint -3
Aninda Maulik
Mohamadnour Badr
Morad Benkaraache
Dhayananth Dharmalingam
Team-ITMWorkshop2

## Slide 2
Potting & Filling workshop
General Architeccture of the developing system

## Slide 3: Duration
Project Timeline
2020
JAN
FEB
MAR
APR
2020
MAY
JUN
JUL
OCT
AUG
SEP
NOV
DEC
JAN
FEB
MAR
APR
MAY
JUN
JUL
OCT
AUG
SEP
NOV
DEC
Start-Sprint 1
Jan, 10th 2020
Sprint 1-End
Feb, 7th 2020
Sprint 2
Feb, 21st , 2020
Sprint 3
March 20th , 2020
Launch
Month, 20YY
Handover
April, 2020

## Slide 4: OUR STACK

## Slide 5: Status Display Function – Filling Application
Status Display
Random function utilized to generate simulated values
API Returns response object which needs to be observe by front-end application
Demo:

## Slide 6: Filling- User Interaction– Filling Application
Sends commands to the API
Allows user to intercept and change filling properties
Get response from API and pass it to the GUI2 – Status Display interface
Demo:

## Slide 7
Internal Process of Filling Application
Initiated using Java
Successfully integrated with API application
We were able to send Command to Potting Work-shop to trigger internal function of Potting

## Slide 8: Potting GUI

## Slide 9: Potting Internal
Internal Process of Potting Application
Initiated using Java
Successfully integrated with API application
We were able to get Command from Filling Work-shop to initiate internal function of Potting

## Slide 10: Waste Management has been initiated in order to get waste details from filling and potting workshop and later send it to the waste management workshop that is being conducted by Conveying Workshop.

## Slide 11: Power Management has been initiated in order to get power consumption details from filling and potting workshop and later send it to the power management workshop that is being conducted by Packaging Workshop.

## Slide 12
Lorem ipsum dolor sit amet, consectetur adipiscing elit. Etiam aliquet eu mi quis lacinia. Ut fermentum a magna ut.
Repository

## Slide 13: Commits Flow

## Slide 14: GitLab Board
Lorem ipsum dolor sit amet, consectetur adipiscing elit.
Abstract
Lorem ipsum dolor sit amet, consectetur adipiscing elit.
Design

## Slide 15: GitLab Closed Issues- 36/36 and 0 open cases
Lorem ipsum dolor sit amet, consectetur adipiscing elit.
Abstract
Lorem ipsum dolor sit amet, consectetur adipiscing elit.
Design

## Slide 16: Milestones Comparison

## Slide 17: Difficulties That We Faced
Problem #1: Organisational structure
During the given parameter check, we found that the parameter were written in French and after translating them, we were not able to match that with our own variables.
Removed the additional parameters which wasn’t in sync with our variables, after having a discussion with our Product Owners.
We realised that the focus should be more on communication between GUIs and other teams.
Problem #2: Organisational culture
The two GUIs were taken up by two different individuals from our team. During our 1st Sprint, we found that though our methodologies were the same but our implementation ideas were different.
We overcame that over our 2nd sprint and the way we did this was by putting across a design plan before implementation.

## Slide 18: Difficulties That We Faced, continues..
Problem #3: Communication
We, generally executed our design plans in class when all the group members were present. But due to the recent crisis, we failed to do so.
However, we were able to overcome this by prioritizing the subject. We, all sat together over a video conference which took place for hours together until we were able to put in place the right design plans.
Problem #4: Technology
Every other group were implementing their internal process over Python, hence we tried to do the same along with Java. We were confident that these two different programming languages would sync successfully.
One of our team member took a few days while trying to integrate to a API using a Python. Our Scrum Master(Dhayananth Dharmalingam) was able to spot the limitation of various factors. We finally were able to complete the two internal processes with Java in due course of time.

## Slide 19: Difficulties That We Faced, continues..
Problem #5: Experience
Our group comprises of experienced and non-experienced people in terms of work-experience.
This was a really big challenge to overcome, as experience is not a process or mindset that can be quickly altered to produce better results. By encouraging continuous learning, our Scrum Master demonstrated that he is interested in the individual’s personal growth. This was further facilitated by our Scrum Master by giving KT and he also offered his own credentials of online learning platforms, which our team-members made good use of.
Problem #6: Over-engineering
Situation of over-engineering came up and the result was that one of our developers were not understanding what was required from the Product Backlog item.
The individual did consult the Scrum Master, and he took the problem to the Product Owners in due course of time.

## Slide 20: Burn Down Chart

## Slide 21: Retrospective
Organization of the team
  How to organize and assign different role to team members.
Team Management
  How to manage the team when there is different opinion and focus.
Decision Making as a team
Communication and discussion within the team
  How to organize the meeting and how to present in the meeting which every team member would understand it.
Influencing team
  How to influent other team member on our opinion: Ex: Justification.
Resource planning
  Plan and allocate resources for different task.
ITCPS2.G-2

## Slide 22: Retrospective
Identifying difficulties the task
  Pre analyse the difficulties
Leadership Skills
  How to support to the team to achieve the goal as a team
Team Coordination
  Coordinate the team to focus on exact goal. Not everyone having different opinion and assumption.
Project change control
  Pre-analyse and prepare in order to adapt any changes during the project.
Resource over allocation management
  Avoid over allocation in order to utilize resources in proper manner.
Risk management

## Slide 23
Potting Application- COMPLETED
User interaction form – COMPLETED
Status Display –GUI- COMPLETED
Status Display – Filling Application- COMPLETED
Communication layer with other team- COMPLETED
Power Consumption management module- COMPLETED
Waste Management module-COMPLETED
Power Management module-COMPLETED
Achievements
Sprint 3 Results

## Slide 24: THANK YOU QUESTION